## Slide 1
Operations Committee — Transportation Incident Review 2026
Document ID: DOC-020 | Historical governance record
Meeting date: 04 June 2026
Primary case: R003 severe transportation incident (DOC-018)
Objective: confirm decisions, owners, and corrective actions.

## Slide 2
Incident conclusion
The committee accepted the incident finding that R003 failed because of carrier dispatch-planning weakness and insufficient pre-collection confirmation.
Emergency recovery prevented a receiving-operation stop but generated incremental cost and avoidable operational risk.
The event was treated as a severe service failure requiring formal follow-up.

## Slide 3
Committee decisions
DEC-2026-08 — Nova must implement pre-collection vehicle-assignment confirmation for critical shipments.
DEC-2026-09 — Supply Chain will implement an exception alert for critical shipments without confirmed assignment before cutoff.
DEC-2026-10 — Procurement and Supply Chain will review contingency contacts and emergency-carrier activation readiness.
DEC-2026-11 — All actions will be tracked in the Corrective Action Tracker until evidence of completion is accepted.

## Slide 4
Governance interpretation
The committee decision does not replace the Transportation Policy, Carrier Management Policy, Critical Delivery SOP, or carrier contract.
Open actions remain operational obligations until the tracker records accepted completion evidence.
Historical incident records may support precedent analysis but do not independently create new policy.